# H.C. Lombardo NFL Analytics Dashboard Outline

## Weeks 1–2 (Foundation – Completed)

- Environment Setup
  • Install VS Code
  • Enable GitHub Copilot (Agent mode, Claude Sonnet 4)
- Version Control
  • Create GitHub repo: H.C.-Lombardo-App
- Database
  • Initialize SQLite DB (nfl_betting_database.db)
  • Add schema for teams/games
  • Insert sample team data
- Machine Learning Demos
  • HuggingFace text classification example
  • Simple predictive script demo
- Prototype UI
  • FastAPI dashboard with Swagger docs
  • Team stats display + logos

## Weeks 3–4 (Data Integration & Baseline Model)

- Data Sources
  • Integrate nflverse / API-SPORTS for team stats and schedules
  • Store stats, odds, and results in database
- Database Enhancements
  • Add tables for player stats, betting odds, predictions
  • Write ETL scripts (fetch → clean → load)
- Baseline Prediction Model
  • Elo + regression baseline for spreads/totals
- UI Enhancements
  • Add 'Predictions' tab (baseline model only)

## Weeks 5–6 (Frank’s Formula & Customization)

- Custom Model Integration
  • Add placeholder for H.C. Lombardo’s personal formula
  • Build UI form for Frank to input his data (weights, factors, adjustments)
  • Combine 'Official Model' vs 'Frank’s Formula' side by side
- Database
  • Store Frank’s inputs and predictions separately (tagged by source)

## Weeks 7–8 (Advanced ML & API Development)

- Machine Learning Upgrade
  • Feature engineering (team stats, injuries, streaks, weather)
  • Train improved predictive model
- API Development
  • REST endpoints for predictions, odds, and team stats
  • Client usage examples (API consumers)
- UI Enhancements
  • Graphs and charts for spreads, totals, prediction confidence

## Weeks 9–10 (Finalization & Deployment)

- PostgreSQL Migration (optional for production scale)
- Refinements
  • Error handling, data validation, unit testing
  • Logging and health check endpoints
- Deployment
  • Local demo for professor
  • Option for cloud deployment (AWS/Azure/Render)
- Final Project Submission
  • Dashboard showing:
    – Official model predictions
    – Frank’s personal predictions
    – Stored team stats & odds
  • Complete documentation (README, LOG, API docs)

## Full Step-by-Step App Creation Process

1. Environment Setup
   • Install VS Code, Python, Git
   • Enable GitHub Copilot with Claude Sonnet 4

2. Version Control
   • Initialize GitHub repo
   • Set up project structure with src/, data/, apis/, templates/

3. Database Design
   • Create schema for teams, games, stats, odds, predictions
   • Implement SQLite first; migrate to PostgreSQL later
   • Write ingestion scripts (ETL)

4. Machine Learning Models
   • Run initial HuggingFace model (HW1)
   • Build Elo baseline prediction model
   • Expand with regression and feature engineering
   • Integrate Frank’s personal formula

5. Backend Development
   • Build FastAPI app with endpoints for teams, games, predictions
   • Implement Swagger docs and health check

6. Frontend / UI
   • Design responsive dashboard (HTML/CSS/JS)
   • Add navigation: Home, Teams, Predictions, Frank’s Formula
   • Embed charts/graphs for analytics

7. Integration
   • Connect external NFL APIs for stats/odds
   • Merge external data with local database
   • Expose predictions via API

8. Testing & Validation
   • Unit tests for database and API
   • Validate ML models against market odds

9. Deployment
   • Package app for local demo
   • Optional: deploy to cloud (AWS/Azure/Render)

10. Documentation & Submission
   • Update README and LOG
   • Submit GitHub repo link

## Long-Term Roadmap (Beyond Class)

- User accounts and authentication
- Live data streaming from APIs
- Advanced ML (deep learning, ensemble models)
- Cloud-hosted dashboard for external access